Team #1

Kendal Bingham

Senior Capstone

20 April 2020

Iteration 4 Closeout

There were many things that went right during this iteration—we finally got all the HTML/CSS done, although we are super far behind on the typescript for everything. We also moved our database to a new Azure account, which really needed to get done. We are definitely winding down, however there is still a ton to do over the next week, and that’s where things went wrong this iteration. We are really, really hoping we can get everything we need to done in this next iteration, and it is going to take a ton of work. We have had a few teamwork issues this iteration that didn’t get resolved, and this late in the game is not the time for that. A late-in-the-project teamwork issue was definitely a risk that we missed. Fortunately, that was really our only missed risk this iteration, but it could potentially severely impact our next two iterations including our project release, so we will be trying to manage that through the rest of the iterations.